Veterinary Services MVP — Progress Log

A running log of what's built, what's deployed, and how to verify each step.
Mirror format of TAILORING_PROGRESS.md. Keep updating after every step.

Status snapshot

Item

Value

Branch

veterinary-service (forked from main)

Strategy

Additive: reuse existing service_menu jsonb on listings, enable menu editor for slug veterinaria in /unete, add a veterinary starter template + disclaimer. Zero changes to sell/buy SellModal, booking, cart, payment, or webhook code.

Master kill-switch

Menu editor only renders for slugs in PROVIDER_SERVICES_WITH_MENU. Until veterinaria is added to that set, vet signup behaves exactly like any other service on main.

Latest step completed

Planning doc only — Phase V1 not started

Next step

Phase V1 code: add veterinaria to menu set, veterinaryStarterMenu(), wire /unete template button + ES/EN copy

Architectural decision

Veterinary is added through the dedicated service-provider onboarding flow at /unete, NOT through the general "+ Vender" (SellModal) button.

Same model as tailoring (arreglos_de_ropa):

•	
      The sell/buy flow (SellModal → POST /api/listings) stays unchanged.

•	
      The service-provider flow (/unete → POST /api/provider-signup) gains a "Menú de servicios (precios fijos)" editor when the selected primary service is veterinaria.

•	
      Other providers (plumber, tailor, taxi, etc.) see no change in /unete.

•	
      The listing row carries the menu in listings.service_menu (jsonb, nullable). Public listing + in-chat quote builder reuse existing components.

Existing slug: veterinaria is already in PROVIDER_SERVICES. Phase V1 only wires the menu vertical — not a new signup category.

Related pet slugs (unchanged in V1): paseador, pet_sitting, estetica_canina remain separate simple signups without menus unless we expand later.

Decision log

•	
      Reuse tailoring infrastructure. ServiceMenuPublic, ServiceMenuQuoteBuilder, provider-signup API — all exist on main. Veterinary adds a starter template + slug gate only.

•	
      Reuse existing buyer/seller flows. Chat → agreed price → Stripe Checkout → wa.me unlock.

•	
      No new tables. Same service_menu jsonb column.

•	
      No new Stripe primitives.

•	
      Vet-specific disclaimer (not garment inspection): price may change after physical exam / assessment.

•	
      WhatsApp interactive bot deferred to Phase V3 — only after real vet bookings validate demand.

•	
      No diagnosis or prescription UX in V1. Menu items are published service prices only; not a telemedicine product.

Phase V1 — Menu MVP (target: 1–2 days)

Goal

A vet clinic or mobile vet can sign up at /unete, publish a fixed-price service menu, and use the in-chat quote builder like a tailor.

Database

No new migration if listings.service_menu already exists. Verify with:

SELECT column_name FROM information_schema.columns

WHERE table_schema = 'public' AND table_name = 'listings' AND column_name = 'service_menu';

Library (lib/listing-service-menu.ts)

•	
      Add DEFAULT_VET_DISCLAIMER_ES / DEFAULT_VET_DISCLAIMER_EN

•	
      Add veterinaryStarterMenu(): ServiceMenu

•	
      Export helper starterMenuForProviderSlug(slug) or branch in /unete

Provider catalog (lib/provider-services.ts)

•	
      Add "veterinaria" to PROVIDER_SERVICES_WITH_MENU

•	
      providerServiceSupportsMenu("veterinaria") → true

Server / API

No API route changes expected — provider-signup and listings PATCH already accept service_menu when slug supports menu.

UI

•	
      app/unete/page.tsx — vet menu editor + "Cargar plantilla sugerida" loads veterinaryStarterMenu()

•	
      ServiceMenuPublic, ServiceMenuQuoteBuilder — already generic

•	
      SellModal.tsx — untouched

Suggested starter menu (Mexico — mid-range pesos)

SKU

ES

EN

Price (MXN)

consult_general

Consulta general (perro/gato)

General exam (dog/cat)

$350

consult_puppy

Consulta cachorro / kitten

Puppy/kitten exam

$400

consult_followup

Consulta de seguimiento

Follow-up visit

$250

vaccine_rabies_dog

Vacuna antirrábica (perro)

Rabies vaccine (dog)

$280

vaccine_rabies_cat

Vacuna antirrábica (gato)

Rabies vaccine (cat)

$280

vaccine_quintuple

Vacuna múltiple perro (quintuple)

Dog multivalent vaccine

$450

vaccine_triple_felina

Vacuna triple felina

Feline triple vaccine

$420

deworm_oral

Desparasitación oral

Oral deworming

$180

deworm_inject

Desparasitación inyectable

Injectable deworming

$220

nail_trim

Corte de uñas

Nail trim

$120

ear_clean

Limpieza de oídos

Ear cleaning

$150

chip_id

Microchip + registro

Microchip + registration

$650

blood_panel_basic

Química sanguínea básica

Basic blood panel

$900

urinalysis

Examen general de orina

Urinalysis

$350

fluid_subq

Fluidos subcutáneos

Subcutaneous fluids

$400

home_visit_fee

Visita a domicilio (dentro de zona)

Home visit (in zone)

$300

emergency_surcharge

Urgencia fuera de horario

After-hours emergency surcharge

$500

cert_travel

Certificado de salud para viaje

Travel health certificate

$550

euthanasia_consult

Consulta valoración eutanasia

Euthanasia consultation

$600

Prices are starting suggestions — vets edit before publishing.

Vet disclaimer (default)

•	
      ES: El precio puede ajustarse después del examen físico y según el peso, edad o condición del paciente.

•	
      EN: Price may change after physical exam and depending on the patient's weight, age, or condition.

How to verify (smoke test)

A. Confirm database (one-time)

ALTER TABLE public.listings ADD COLUMN IF NOT EXISTS service_menu JSONB;

-- (see full SQL in VETERINARY_PROGRESS.md)

B. Test vet signup (/unete)

1	
      Open Vercel preview for veterinary-service.

2	
      Go to /unete → choose "Servicios veterinarios".

3	
      Menu editor appears → load suggested template (~19 rows).

4	
      Submit → admin verifies listing.

C. Test public listing & chat quote builder

Listing shows menu + disclaimer. Vet uses quote builder in chat → agreed price → checkout.

D. Zero regression

SellModal unchanged. Other /unete services unchanged.

Phase V2 — Landing + recruitment (2–3 days after V1)

•	
      /veterinaria landing page → /unete?service=veterinaria

•	
      Recruit 3–5 local vets

•	
      Optional: species served, clinic vs home visit

Phase V3 — WhatsApp bot (deferred)

Only if Phase V2 produces real bookings. Same deferral as tailoring.

Rollback plan

1	
      Hide UI: revert provider-services.ts, unete/page.tsx, listing-service-menu.ts

2	
      Clear single listing: UPDATE listings SET service_menu = NULL WHERE id = '…'

3	
      Drop column only if no menus in use (affects tailoring too)

File map (tailoring → veterinary)

Tailoring

Veterinary (Phase V1)

Slug arreglos_de_ropa

Slug veterinaria (already in catalog)

tailoringStarterMenu()

veterinaryStarterMenu() (to add)

PROVIDER_SERVICES_WITH_MENU

Add veterinaria

Garment disclaimer

Physical exam disclaimer

/arreglos-de-ropa landing

/veterinaria landing (V2)

Branch tailoring-mvp

Branch veterinary-service

Last updated: planning doc on veterinary-service branch. NaranjoGo — Veterinary Services MVP.